

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID |  | Task Mode | Task Name | | Duration | Start | Finish | Task Owner | Predecessors |  |
| 1 |  |  | Design Work (State Diagram) | | 5 days | Thu 11/7/13 | Wed 11/13/13 | Mat |  |
| 2 |  |  | Pseudo Code | | 5 days | Thu 11/7/13 | Wed 11/13/13 | Vincent |  |
| 3 |  |  | Gnatt Chart | | 5 days | Thu 11/7/13 | Wed 11/13/13 | Robin |  |
| 4 |  |  | Openfile | | 3 days | Wed 11/13/13 | Fri 11/15/13 | Mat |  |
| 5 |  |  | Packetize/unPacketize | | 3 days | Wed 11/13/13 | Fri 11/15/13 | German |  |
| 6 |  |  | ErrorChecking | | 3 days | Fri 11/15/13 | Tue 11/19/13 | German |  |
| 7 |  |  | Display | | 3 days | Fri 11/15/13 | Tue 11/19/13 | Mat |  |
| 8 |  |  | Receive Event Driven | | 4 days | Tue 11/19/13 | Fri 11/22/13 | Vincent |  |
| 9 |  |  | Transmit | | 4 days | Tue 11/19/13 | Fri 11/22/13 | Robin |  |
| 10 |  |  | GUI | | 3 days | Fri 11/22/13 | Tue 11/26/13 | Mat |  |
| 11 |  |  | Testing | | 5 days | Tue 11/26/13 | Sat 11/30/13 | Team |  |
| 12 |  |  | Test Documents | | 2 days | Sat 11/30/13 | Sun 12/1/13 | Team |  |
| 13 |  |  | Complete the package of project | | 2 days | Sun 12/1/13 | Mon 12/2/13 | Team |  |
|  | | | | | | | | | | |
| Project: Gnatt Charts  Date: Tue 11/12/13 | | | | Task Inactive Summary External Tasks  Split Manual Task External Milestone  Milestone Duration-only Deadline  Summary Manual Summary Rollup Progress  Project Summary Manual Summary Manual Progress  Inactive Task Start-only  Inactive Milestone Finish-only | | | | | | |
| Page 1 | | | | | | | | | | |

Resource Names

Nov 10, '13 Nov 17, '13 Nov 24, '13 Dec 1, '13

W T F S S M T W T F S S M T W T F S S M T W T F S S M T

Task

Inactive Summary

External Tasks

Split

Manual Task

External Milestone

Project: Gnatt Charts

Date: Tue 11/12/13

Milestone

Summary

Project Summary

Duration-only

Manual Summary Rollup

Manual Summary

Deadline

Progress

Manual Progress

Inactive Task

Inactive Milestone

Start-only

Finish-only



Page 2